Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 & N31 Pavement Renewal Scheme Phase 1.

1. **Details of works from Tuesday 19th April to Friday 22nd April 2022:**

|  |
| --- |
| Works Location – N11 Stillorgan Southbound Road from N31 Mount Merrion Junction to Priory Drive JunctionDate – Tuesday 19th April Time – 19:30hrs to 05:00hrsTraffic management Description – Road Closure between 19:30 – 05:00Work Description: Planing and ResufacingWorks Location – N11 Stillorgan Southbound Road from N31 Mount Merrion Junction to Kilmacud Road Junction Date – Wednesday 20th April to Friday 22nd 2022Time – 19.30hrs to 05.00hrsTraffic management Description – Road Closure between 19:30 – 05:00Work Description: Planing & ResurfacingWorks Location – N11 Stillorgan Road - Dublin Road Junction Date –Tuesday 19th & Wednesday 20th April 2022Time – 19.30hrs to 05.00hrsTraffic management Description – Lane Closures 19:30 – 05:00Work Description: Civil Works Works Location – N31 Mount Merrion Road from Cross Avenue Junction to Rock Road JunctionDate – Tuesday 19th April to Friday 22nd April 2022Time – 19.30hrs to 05.00hrsTraffic management Description – Stop and Go between 19:30 – 05:00Work Description: Raising Ironworks When working on the N31 and N11 there will be barriers across entrances to block the works area. If you require to get in & out please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.**Note: Weekly updates of where works will be taking place will be posted on Web Page. Link on page 2.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

<https://www.roadstone.ie/n11-and-n31-pavement-renewal-scheme-phase-1/>

1. **Contact details For Project**

Carl Courtney (Roadstone Ltd) – 0871211358 ccourtney@roadstone.ie

Robert Delahunty (Roadstone Ltd) – 0871707789 rdelahunty@roadstone.ie

Darren Jordan (Roadstone Ltd) – 0871727123 djordan@roadstone.ie (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**