Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 & N31 Pavement Renewal Scheme Phase 1.

1. **Details of works from Monday 28th March to Friday 1st April 2022:**

|  |
| --- |
| Works Location – N31 Mount Merrion Road from N11 Stillorgan Road Junction to Cross Avenue Junction  Date – Monday 28th March 2022 to Friday 1st April 2022  Time - 10.00hrs to 16.00hrs  Traffic management Description – Stop and Go between 10:00 – 16:00  Work Description: Raising Ironworks  Works Location – N31 Mount Merrion Road from Cross Avenue Junction to Rock Road  Date – Monday 28th March 2022  Time – 19.30hrs to 05.00hrs  Traffic management Description – Stop and Go between 19:30 – 05:00  Work Description: Road Planing  Works Location – N11 Stillorgan Road Inbound from N31 Mount Merrion Junction to Trees Road Lower  Date – Wednesday 30th March and Friday 1st April  Time – 19.30hrs to 05.00hrs  Traffic management Description – Lane Closures 19:30 – 05:00  Work Description: Civil works    Works Location – N31 Mount Merrion Road from Cross Avenue Junction to Rock Road  Date – Tuesday 29th March to Friday 1st April 2022  Time – 19.30hrs to 05.00hrs  Traffic management Description – Stop and Go between 19:30 – 05:00  Work Description: Road resurfacing  When working on the N31 and N11 there will be barriers across entrances to block the works area. If you require to get in & out please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.  **Note: Weekly updates of where works will be taking place will be posted on Web Page. Link on page 2.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

<https://www.roadstone.ie/n11-and-n31-pavement-renewal-scheme-phase-1/>

1. **Contact details For Project**

Carl Courtney (Roadstone Ltd) – 0871211358 [ccourtney@roadstone.ie](mailto:ccourtney@roadstone.ie)

Robert Delahunty (Roadstone Ltd) – 0871707789 [rdelahunty@roadstone.ie](mailto:rdelahunty@roadstone.ie)

Darren Jordan (Roadstone Ltd) – 0871727123 [djordan@roadstone.ie](mailto:djordan@roadstone.ie) (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**