Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 Pavement Renewal Scheme Phase 2.

1. **Details of works from Monday 6th to Friday 10th March 2023:**

|  |
| --- |
| Works Location - N11 Stillorgan/Lower Kilmacud Road Junction to the N11/Farmleigh Avenue JunctionDate – Monday the 6th March 2023 to Tuesday the 7th March 2023 – Outbound Civil Works Time - Monday to Tuesday – 19:30hrs to 05.00hrsTraffic management Description – Lane 1 and Lane 2 closure between hours 19:30 – 05:00Works Location – Brewery Road Junction to the Newtown Park Avenue Date – Wednesday the 8th March to Friday the 10th March 2023 – Inbound Civil WorksTime - Thursday – 19:30hrs to 05.00hrsTraffic management Description – Bus Lane + lane 1 closed between hours 19:30 – 05:00Work Description: Civils WorksWhen working on the N11 there will be barriers across entrances to block the works area. If you require to get in & out please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.**Note: Weekly updates of where works will be taking place will be posted on Web Page as per link below.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

<https://roadstone.ie/n11-phase-2>

1. **Contact details For Project**

Graham Doyle (Roadstone Ltd) 8.00hrs to 18.00hrs – 0872792090 gdoyle@roadstone.ie

Robert Delahunty (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871707789 rdelahunty@roadstone.ie

Darren Jordan (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871727123 djordan@roadstone.ie (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**