Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 Pavement Renewal Scheme Phase 2.

1. **Details of works from Tuesday 11th to Friday 14th April 2023:**

|  |
| --- |
| Works Location - N11 Stillorgan/Lower Kilmacud Road Junction to the N11/Newtownpark Avenue JunctionDate – Tuesday the 11rd April – Outbound Drainage Works and Cycle Track ResurfacingTime – Monday – 19:30hrs to 05.00hrsTraffic management Description – N11 Road Closure between hours 19:30 – 05:00Traffic management Description – Footpath and Cycle Lane closure between hours 19:30 – 05:00Works Location – N11 Stillorgan/Lower Kilmacud Road Junction to the N11/Newtownpark Avenue JunctionDate – Wednesday the 12th April – Outbound Road and Cycle Track Planing and Resurfacing Time - Thursday – 19:30hrs to 05.00hrsTraffic management Description – N11 Road Closure between hours 19:30 – 05:00Traffic management Description – Footpath and Cycle Lane closure between hours 19:30 – 05:00Works Location – N11 Stillorgan/Newtownpark Road Junction to the Leopardstown Road JunctionDate – Wednesday the 12th to Thursday 14th April – Civil Works Inbound and OutboundTime - Thursday – 19:30hrs to 05.00hrsTraffic management Description – Bus Lane closed between hours 19:30 – 05:00Works Location – N11 Stillorgan/Lower Kilmacud Road Junction to the N11/Newtownpark Avenue JunctionDate – Thursday 13th to Friday 14th April – Outbound Road Planing and ResurfacingTime - Thursday – 19:30hrs to 05.00hrsTraffic management Description – N11 Road Closure between hours 19:30 – 05:00Work Description: Civils Works­When working on the N11 there will be barriers across entrances to block the works area. If you require to get in & out please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.**Note: Weekly updates of where works will be taking place will be posted on Web Page as per link below.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

<https://roadstone.ie/n11-phase-2>

1. **Contact details For Project**

Graham Doyle (Roadstone Ltd) 8.00hrs to 18.00hrs – 0872792090 gdoyle@roadstone.ie

Robert Delahunty (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871707789 rdelahunty@roadstone.ie

Darren Jordan (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871727123 djordan@roadstone.ie (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**