Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 Pavement Renewal Scheme Phase 2.

1. **Details of works from Monday 3rd to Thursday 6th April 2023:**

|  |
| --- |
| Works Location - N11 Stillorgan/Lower Kilmacud Road Junction to the N11/Farmleigh Avenue Junction  Date – Monday the 3rd April – Outbound Drainage Works  Time – Monday – 19:30hrs to 05.00hrs  Traffic management Description - Bus Lane Closure between hours 19:30 – 05:00  Traffic management Description – Lane 1 + lane 2 closure between hours 19:30 – 05:00  Works Location – N11 Stillorgan/Newtownpark Road Junction to the Brewery Road Junction  Date – Tuesday the 4th April – Civil Works  Time - Thursday – 19:30hrs to 05.00hrs  Traffic management Description – Bus Lane + lane 1 closed between hours 19:30 – 05:00  Works Location – N11 Stillorgan/Knocksinna to the Leopardstown Road Junction  Date – Wednesday the 5th March to Thursday 6th April – Civil Works  Time - Thursday – 19:30hrs to 05.00hrs  Traffic management Description – Bus Lane closed between hours 19:30 – 05:00  Work Description: Civils Works­  When working on the N11 there will be barriers across entrances to block the works area. If you require to get in & out please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.  **Note: Weekly updates of where works will be taking place will be posted on Web Page as per link below.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

<https://roadstone.ie/n11-phase-2>

1. **Contact details For Project**

Graham Doyle (Roadstone Ltd) 8.00hrs to 18.00hrs – 0872792090 [gdoyle@roadstone.ie](mailto:gdoyle@roadstone.ie)

Robert Delahunty (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871707789 [rdelahunty@roadstone.ie](mailto:rdelahunty@roadstone.ie)

Darren Jordan (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871727123 [djordan@roadstone.ie](mailto:djordan@roadstone.ie) (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**