Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 Pavement Renewal Scheme Phase 2.

1. **Details of works from Monday the 22nd to Friday the 26th May 2023:**

|  |
| --- |
| **Works Location:** N11 Stillorgan/Newtownpark Avenue Junction to the N11 Stillorgan/Kill Lane Junction outbound.  **Date:** Monday the 22nd to Friday 26th May 2023 – Resetting ironworks and installing road marking.  **Time:** Monday to Friday – 19:30hrs to 05.00hrs.  **Traffic management Description:** Lane Closure between N11 Stillorgan/Newtownpark Avenue Junction inbound to the N11 Stillorgan/Kill Lane Junction outbound.  **Work Description:** Civils Works­. |
| **Works Location:** N11 Stillorgan/Newtownpark Avenue Junction to the N11 Stillorgan/Kill Lane Junction inbound.  **Date:** Monday the 22nd to Friday 26th May 2023 – Resetting ironworks and installing road marking.  **Time:** Monday to Friday – 19:30hrs to 05.00hrs.  **Traffic management Description:** Lane Closure between N11 Stillorgan/Newtownpark Avenue Junction inbound to the N11 Stillorgan/Kill Lane Junction inbound.  **Work Description:** Civils Works­. |
| **Works Location:** N11 Stillorgan/Kill Lane junction to N11 Stillorgan/Bray Road outbound.  **Date:** Monday the 22nd to Wednesday 24th May 2023 – Milling existing surface, resurfacing road, resetting ironworks and installing road marking.  **Time:** Monday – 19:30hrs to 05.00hrs  **Traffic management Description:** Road closure N11 Stillorgan/Kill Lane Junction to the N11 Stillorgan Road/Bray Road Junction outbound.  **Work Description:** Civil works and resurfacing works. |
| **Works Location:** N11 Stillorgan/Kill Lane junction N11 Stillorgan/Bray Road inbound.  **Date:** Wednesday the 24th to Friday 26th May 2023 – Milling existing surface, resurfacing road, resetting ironworks and installing road marking.  **Time:** Monday – 19:30hrs to 05.00hrs  **Traffic management Description:** Road closure N11 Stillorgan/Kill Lane Junction to the N11 Stillorgan Road/Bray Road Junction inbound.  **Work Description:** Civil works and resurfacing works. |
| **Works Location:** N11 Stillorgan/Newtownpark Avenue Junction to the N11 Stillorgan/Lower Kilmacud Road Junction outbound.  **Date:** Friday the 26th May 2023– Milling existing surface, resurfacing road and installing road marking.  **Time:** Monday to Friday – 19:30hrs to 05.00hrs.  **Traffic management Description:** Lane Closure between N11 Stillorgan/Newtownpark Avenue Junction inbound to the N11 Stillorgan/lower kilmacud Road Junction outbound.  **Work Description:** resurfacing & Civils Works­. |

|  |
| --- |
| When working on the N11 there will be barriers across entrances to block the works area. If you require to get in & out, please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.  **Note: Weekly updates of where works will be taking place will be posted on Web Page as per link below.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

<https://roadstone.ie/n11-phase-2>

1. **Contact details For Project**

Graham Doyle (Roadstone Ltd) 8.00hrs to 18.00hrs – 0872792090 [gdoyle@roadstone.ie](mailto:gdoyle@roadstone.ie)

Robert Delahunty (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871707789 [rdelahunty@roadstone.ie](mailto:rdelahunty@roadstone.ie)

Darren Jordan (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871727123 [djordan@roadstone.ie](mailto:djordan@roadstone.ie) (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**