Dear Residents,

Roadstone Ltd is working on behalf of the Dún Laoghaire-Rathdown County Council, in conjunction with the National Transport Authority, proposing Active Travel Improvements on Glenageary Road Upper between the Sallynoggin and Killiney Towers Roundabouts.

1. **Details of works from Monday 4th September to Friday 8th September 2023:**

|  |
| --- |
| Works Location – Phase 2 between Glenageary Park Junction and Adelaide Rd JunctionDate – Monday 28th to Friday 1st September – Eastbound Civil Works and Footpath Reconstruction WorksTime – Monday to Friday – 08:00 – 18:00Traffic management Description – Glenageary Road Upper Stop & Go between hours 08:00 – 18:00Traffic management Description – 24 hr Footpath closuresWorks Location – Adelaide Rd JunctionDate – Monday 28th August to Friday 1st September – Junction Reconstruction WorksTime – Monday to Friday – Stop & Go between 07:00hr to 19:00hr Traffic management Description – Stop & Go / Lane ClosureTraffic management Description – 24 hr Lane closure at Adelaide Junction with Traffic lights set up between the hours of 19:00hr to 07:00hrWork Description: Civils Works­When working on the Glenageary Road Upper there will be barriers across entrances to block the works area. If you require to get in & out please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary slightly. Local access will be always maintained, local arrangements can be agreed with the Contractor and the Council site Resident Engineer on access requirements. We apologise in advance for any inconvenience that this may cause.**Note: Weekly updates of where works will be taking place will be posted on Web Page as per link below.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

<https://roadstone.ie/glenageary-road-upper-active-travel-scheme>

1. **Contact details For Project**

Darren Jordan (Roadstone Ltd)– 0871727123 djordan@roadstone.ie

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**