Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 Pavement Renewal Scheme Phase 3.

1. **Details of works from Monday the 9th to Friday the 13th October 2023:**

|  |
| --- |
| **Works Location:** Between Circle K Centenary N11 to Johnstown Junction inbound.**Date:** Wednesday the 11th to Friday the 13th October 2023 – Replacing section of drainage.**Time:** Wednesday to Friday – 8.00hrs to 18.00hrs cycle lane / Bus lane 24hrs.**Traffic management Description:** Bus Lane Closure + cycle lane closure - Between Circle K Centenary N11 to Johnstown Junction inbound.**Work Description:** Civils Works­. |
| **Works Location:** N11 Stillorgan/Kill Lane junction to N11 Stillorgan/Johnstown junction outbound.Date: Thursday the 12th to Friday the 13th of October 2023 – Milling existing surface and resurfacing road.Time: Monday to Friday – 19:30hrs to 05.00hrsTraffic management Description: Road closure N11 Stillorgan/Kill Lane junction to N11 Stillorgan/Johnstown Road junction outbound Work Description: Resurfacing works. |
| **Works Location:** N11 Stillorgan/Loughlinstown Roundabout to N11 Stillorgan/Johnstown junction outbound/Inbound.Date: Monday the 9th to Friday the 13th October 2023 – Milling existing surface and resurfacing cycle tracks.Time: Monday to Friday – 19:30hrs to 05.00hrsTraffic management Description: Lane closures and cycle track closures N11 Stillorgan/Johnstown Road to Loughlinstown Roundabout inbound & outbound Work Description: Resurfacing works. |

|  |
| --- |
| When working on the N11 there will be barriers across entrances to block the works area. If you require to get in & out, please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.**Note: Weekly updates of where works will be taking place will be posted on Web Page as per link below.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

1. <https://roadstone.ie/n11-and-n31-pavement-renewal-scheme-phase-3>
2. **Contact details For Project**

Graham Doyle (Roadstone Ltd) 8.00hrs to 18.00hrs – 0872792090 gdoyle@roadstone.ie

Robert Delahunty (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871707789 rdelahunty@roadstone.ie

Padraig Byrne (Roadstone Ltd) 18.00hrs to 05.00hrs - 0872624579

Darren Jordan (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871727123 djordan@roadstone.ie (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**