Dear Residents,

Roadstone Ltd is working on behalf of the TII & Dún Laoghaire-Rathdown County Council on the N11 Pavement Renewal Scheme Phase 3.

1. **Details of works from Monday the 9th to Friday the 13th October 2023:**

|  |
| --- |
| **Works Location:** Between Circle K Centenary N11 to Johnstown Junction inbound.  **Date:** Wednesday the 11th to Friday the 13th October 2023 – Replacing section of drainage.  **Time:** Wednesday to Friday – 8.00hrs to 18.00hrs cycle lane / Bus lane 24hrs.  **Traffic management Description:** Bus Lane Closure + cycle lane closure - Between Circle K Centenary N11 to Johnstown Junction inbound.  **Work Description:** Civils Works­. |
| **Works Location:** N11 Stillorgan/Kill Lane junction to N11 Stillorgan/Johnstown junction outbound.  Date: Thursday the 12th to Friday the 13th of October 2023 – Milling existing surface and resurfacing road.  Time: Monday to Friday – 19:30hrs to 05.00hrs  Traffic management Description: Road closure N11 Stillorgan/Kill Lane junction to N11 Stillorgan/Johnstown Road junction outbound  Work Description: Resurfacing works. |
| **Works Location:** N11 Stillorgan/Loughlinstown Roundabout to N11 Stillorgan/Johnstown junction outbound/Inbound.  Date: Monday the 9th to Friday the 13th October 2023 – Milling existing surface and resurfacing cycle tracks.  Time: Monday to Friday – 19:30hrs to 05.00hrs  Traffic management Description: Lane closures and cycle track closures N11 Stillorgan/Johnstown Road to Loughlinstown Roundabout inbound & outbound  Work Description: Resurfacing works. |

|  |
| --- |
| When working on the N11 there will be barriers across entrances to block the works area. If you require to get in & out, please ring Traffic management emergency contact below. There will also be an operative floating to open and close Barriers. Roadstone Ltd will however endeavour to keep noise and delays to a minimum. In the event of unforeseen circumstances dates of works may vary Slightly. We apologise in advance for any inconvenience that this may cause.  **Note: Weekly updates of where works will be taking place will be posted on Web Page as per link below.** |

1. **Project Updates**

Project updates and Weekly letters of where works will be taking place will be posted on Web Page. Please see link below to web page:

1. <https://roadstone.ie/n11-and-n31-pavement-renewal-scheme-phase-3>
2. **Contact details For Project**

Graham Doyle (Roadstone Ltd) 8.00hrs to 18.00hrs – 0872792090 [gdoyle@roadstone.ie](mailto:gdoyle@roadstone.ie)

Robert Delahunty (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871707789 [rdelahunty@roadstone.ie](mailto:rdelahunty@roadstone.ie)

Padraig Byrne (Roadstone Ltd) 18.00hrs to 05.00hrs - 0872624579

Darren Jordan (Roadstone Ltd) 18.00hrs to 05.00hrs – 0871727123 [djordan@roadstone.ie](mailto:djordan@roadstone.ie) (Liaison officer)

**Traffic management emergency contacts**

**Emergency number day or night: 087 272 2276**